## Slide 1
CB Management System update
By KHOA
VTC, 13 March 2023
Agenda 5

## Slide 2: Items
Background
Conclusion
Action required
2/6

## Slide 3: 1. Background
As-is
By correspondence
(e-mail)
Difficulty in management
Low efficiency
To-be
Online business
(web system)
Systematic data management
High efficiency
Prototype CBMS(ver. 1.0) was developed between 2015 and 2019 by KHOA & IHO Sec.
System applied testing, update to improvements, re-build the system (ver. 1.5 ) on 2022
3/6

## Slide 4
Difficult to use
Limited function
Low efficiency (less than 12 per.)
Few feedbacks
- Limitation of CBMS
4/6
CBSC 20 Action 10. CB Coordinators to test the CBMS from 1 July 2022 using the submissions for 2023, reporting if they face difficulties until the end of the year.
Raised issue / limitation
Raised issue about the necessity of the system
KHOA and IHO secretariat conducted internal test of CBMS June to October 2022

## Slide 5: 2. Conclusions
IHO and KHOA have decided to stop the development of CBMS after 2 meetings
- 13th IHO-KHOA Programme of technical cooperation PMB meeting (7 - 8 February 2023)
- 1st Technical Cooperation Meeting related on the IHO-KHOA Arrangement (13 March 2023)
5/6
Action 9: KHOA to inform CBSC21 Intersessional on the decision taken, in consultation with the IHO Secretariat, to cease the development of the CBMS.
Action ?: KHOA and IHO have agree to stop the development of the CBMS

## Slide 6: 3. Action required
Take note of this report.
To acknowledge the effort put into developing the CBMS by KHOA
To cease the CBMS in accordance with the decision agreed between the IHO Secretariat and KHOA
6/6